# Strategic Outline Case

# Retrofit template

Version No:	1.1

Issue Date:	Oct 2023

Contents

1	About this Document	4

1.1	Guidance on document use	4

1.2	Working with Stakeholders	4

1.3	Green Book supplementary guidance	5

1.4	Use for retrofit project	5

2	Approval Sought	6

3	Executive Summary	7

4	Introduction	8

4.1	Background	8

4.2	Strategic Outline Case	8

5	Strategic Case	9

5.1	Purpose	10

5.2	Strategic Context	10

5.3	The Case for Change	16

5.4	Benefits, risks, constraints and dependencies	19

6	Economic Case	23

6.1	Purpose	24

6.2	Introduction	24

6.3	Identifying and Short-listing options	24

6.4	Short-listed options	29

7	Commercial Case	30

7.1	Purpose	31

7.2	Commercial Strategy and Delivery Options	31

7.3	Procurement	31

8	Financial Case	33

8.1	Purpose	33

8.2	Funding statement	34

9	Management Case	35

9.1	Purpose	35

9.2	Resource requirements	35

9.3	Key activities in developing the Strategic Outline Case	36

9.4	Governance	37

9.5	Costs	37

9.6	Risks	38

9.7	Next steps – timetable	39

# About this Document

The purpose of this document is to provide a template for a council to draft a Strategic Outline Case (SOC). This template is based upon the HM Treasury Green Book Five Case Model and seeks to follow and build upon the Better Business Cases Guidance.

Visit the Net Zero Go platform to find out more about business case development, the Five Case Model, the Strategic Outline Case (SOC), and tools for completing the activities in this document.

## Guidance on document use

Where substantial suggested text is provided, it is not intended to be used in its entirety but to assist the user in compiling the most useful information, relevant to the project. This information should be streamlined providing references for follow up, when possible, to further information.

Graphs and tables are included for illustrative purposes on how these can be replicated with project specific data for the completion of the Strategic Outline Case.

|  | Information and should be deleted once the Strategic Outline Case is complete. |
| --- | --- |
|  | Subject Specific information that outlines guidance and considerations for a particular project type |
|  | Potential workshop activities that may facilitate the collation of information required. These can be deleted once the workshops have taken place. |
|  | Information required that is project or organisation specific |
|  | Suggested additional to copy paste or delete as required |
|  | Highlights where a supporting document is available |
|  | Highlights where a supporting link is available |
| [ … ] | In specific sections, there will be items to define. These items are identified in square brackets [ ] |

## Working with Stakeholders

Experience demonstrates that an SOC is best developed through workshops, involving key stakeholders, at critical phases of a project’s development. This can facilitate the collation of information and add immeasurably to the robustness of the case and, consequently, to the approval and successful delivery of the project.

The number of workshops required will depend on the complexity of the project and resources available to deploy.

Green boxes within the guidance propose potential workshop activities that may facilitate the collation of information required.

## Green Book supplementary guidance

Various supplementary guidance documents have been published by HM Treasury which build upon the original guidance. Some of these should be considered in relation to all projects, for example:

- Accounting for the effects of climate change; and

- Valuation of energy use and greenhouse gas emissions for appraisal.

Some of the guidance documents are for specific types of project, for example: transport, health, competition, crime, asset valuation, etc. The full range of supplementary guidance documents can be found on the Gov website.

## Use for retrofit projects

This template is for use where a local authority is planning a retrofit project for assets within its ownership. This could include accelerating the installation of energy efficiency measures (EEMs) including insulation, low/zero carbon heating and renewable energy products.

# Approval Sought

| Outline the key decision(s), approval(s) and/or recommendation(s) which are documented within the business case. |  |
| --- | --- |
| - This should align with your internal decision-making process and delegated authority levels. - Approval may also require supplementary documentation which can support this Strategic Outline Case - The final approval list should be agreed with the project team who are seeking approvals from their senior decision makers. |  |

|  | Example Approvals Table |
| --- | --- |

| Decision Maker | Approval required | When |
| --- | --- | --- |
| Head of Service | Strategic Case review and sign off |  |
| Financial Director | Commercial and Financial case review and Sign off |  |
| Cabinet | Complete Strategic Business Case Sign off |  |

# Executive Summary

| We recommend that this section is completed by a local authority Officer or someone with knowledge of how best to translate the more technical elements of the five cases into locally relevant strategies and benefits. |  |
| --- | --- |

| The Executive Summary should tie the five cases together, giving a clear introduction to what the project is trying to achieve and how it will do it. It should briefly set out the case for change, what must be done to make this change, and how it will be implemented. The Summary should introduce the narrative to the project and must clearly state the desired outputs. This section should be around 2 pages and should include: |  |  |
| --- | --- | --- |
|  | A high-level overview of the objectives, existing arrangements and business need. |  |
|  | A description of the project alongside a map or image (if relevant) |  |
|  | A summary of any previous activities in relation to the project |  |
|  | An overview of the options reviewed and the critical success factors (CSFs) |  |
|  | Identify the preferred way forward for delivery of the scheme |  |
|  | Recommend short-listed options for further review with indicative costs |  |
|  | An overview of the commercial, financial and management arrangements for successful delivery of the project. |  |

# Introduction

## Background

[Local Authority/ Organisation/ Project] - Project and/ or local authority specific.

## Strategic Outline Case

The purpose of the SOC is to establish the case for change and to provide a preferred way forward for senior management’s approval prior to going onto the more detailed planning stage. Completing the SOC includes:

- making the case for change.

- agreeing the strategic context.

- determining the objectives, existing arrangements and business needs.

- determining the potential scope of the project;

- determining the project benefits, risks, constraints and dependencies.

- exploring the preferred way forward.

- agreeing the Critical Success Factors (CSF).

- determining and appraising the long list options.

- recommending a preferred way forward; and

- providing an overview of the commercial, financial and management.

This report represents an SOC assessment of proposals to develop [ … ].

|  | The approach adopted is in accordance with the HM Treasury ‘Green Book’ Guidance for Business Cases, and therefore consists of five separate elements. The five elements are: - Strategic Case: Covering strategic context and ambitions for the proposed changes being considered. - Economic Case: Identifying and assessing the additional public value that could be generated by the proposed changes and quantifying as far as possible the monetary impact of those changes for the public purse. - Commercial Case: Exploring the business implications of the preferred option that emerges from the Economic Case in terms of legal process, HR, estates, ICT and third-party expenditure. - Financial Case: Assessing whether the preferred option is affordable and the source of funding for any upfront investment costs required. - Management Case: Considering the ‘achievability’ of the preferred option and looking at the actions that would be required to ensure successful delivery in accordance with best practice. |
| --- | --- |

# Strategic Case

| Strategic Case - Points to consider for Business Cases |  |
| --- | --- |
| ### A Council’s main driver is carbon reduction, rather than the purchase of an income stream. Context - National Context – (e.g. national drivers and strategies) - Council specific policy context (e.g. sustainability strategy key aims and goals). Without a project of this nature does the Council have a realistic opportunity of realising its net zero emissions targets? ### Grid context (e.g. background to any grid capacity/reinforcement issues). |  |

| The purpose of the strategic dimension of the business case is to make the case for change and to demonstrate how it provides strategic fit. At SOC stage, the following actions are required: |  |  |
| --- | --- | --- |
|  | Agree the strategic context for the project by providing an overview of the sponsoring organisation and explaining how the project is strategically placed to contribute to the delivery of organisational goals. |  |
|  | Provide a brief overview of the organisation, including the purpose of the organisation, its vision and mission statements, strategic goals, business aims and key stakeholders |  |
|  | Explain how the project supports the existing policies and strategies of the organisation and will assist in achieving the business goals, strategic aims and business plans of the organisation. |  |
|  | Determine spending objectives, existing arrangements and business needs. A robust case for change requires a clear understanding of: - what the organisation is seeking to achieve - what is currently happening - what is required to close the gap between where we are now (existing arrangements) and where we need to be in the future (business needs). |  |
|  | Determine potential business scope and key service requirements. Consider the range of business functions, areas and operations to be affected and the key services required to improve organisational capability on a continuum of need, where: - the ‘core’ coverage and services required represent the ‘essential’ changes without which the project will not be judged a success. - the ‘desirable’ coverage and services required represent the ‘additional’ changes which the project can potentially justify on a cost/benefit and thus Value for Money basis - the ‘optional’ coverage and services required represent the ‘possible’ changes which the project can potentially justify on a marginal low cost and affordability basis. |  |
|  | Determine benefits, risks, constraints and dependencies. |  |

| Workshop 1: Determining the case for change |  |  |
| --- | --- | --- |
| Aims and Objectives: |  |  |
|  | identify and agree objectives, existing arrangements, business needs, and potential scope for the project. |  |
|  | identify the key service requirements for the project, related benefits and risks, constraints and inter-dependencies. |  |
| Key participants: Senior Responsible Owner, Board Members, Project Director, Project Manager and team members, external stakeholders and commissioners, customer and/or user representatives, technical adviser(s), financial adviser(s), facilitator. |  |  |
| Outputs: - SMART objectives. - Business needs and potential scope for the project. - Key benefits and risks, constraints and dependencies. |  |  |
| This may need to be done over a series of workshops/ meetings depending on the number of options available and the time you have available from colleagues to engage with this content. |  |  |

## Purpose

The strategic case assesses strategic fit.

This section sets out the objectives and identifies a range of opportunities and benefits that could be delivered as well as highlighting the main risks and constraints.

## Strategic Context

### [Local Authority/ Organisation/ Project] overview: Business Strategy and aims.

| Provide a brief overview. This may include: - the current range of services being provided; - staffing and governance arrangements; and - the existing financial position – funding streams / expenditure. |  |  |
| --- | --- | --- |
|  | Determine how the project aligns with other projects and programmes within the business strategy and strategic portfolio. This should include consideration of local policies, initiatives, and projects. |  |

### Other Relevant Strategies

| Set out the strategic policy context and how this project supports the wider public sector’s objectives. The information below can be used to create an overview of the wider policy context. It is not intended to be used in its entirety but to assist the user in compiling the most useful information, relevant to the project. This information should be streamlined providing references for follow up, when possible, to further information. |  |  |
| --- | --- | --- |

### National Context

The UK Government has committed to reducing carbon emissions to net zero by 2050, and over 80% of local authorities have now declared a climate emergency, and a similar proportion have a climate action plan , and set targets for reaching the position of net zero carbon. Many of those targets are to secure net zero by 2030 – less than seven years away Local government and the public sector generally, have an important role to play when it comes to achieving the net zero target and combating the climate emergency.

The following section provides a high-level overview of the national policy drivers and funding opportunities in relation to [project type]:

|  | The UK Government has committed to reducing carbon emissions to net zero by 2050, and over 80% of local authorities have now declared a climate emergency, and a similar proportion have a climate action plan, and set targets for reaching the position of net zero carbon. Many of those targets are to secure net zero by 2030 – less than seven years away Local government and the public sector generally, have an important role to play when it comes to achieving the net zero target and combating the climate emergency. |  |
| --- | --- | --- |
|  | UK Government: Net Zero Commitments In 2019, the UK Government and the devolved administrations committed to a target of Net Zero emissions by 2050, as recommended by the Climate Change Committee (CCC). Since October 2021 the UK Government have launched a suite of policies and proposals for decarbonising all sectors of the UK economy to meet the UK’s net zero target by 2050. These can be found in the following documents: - Ten Point Plan for a Green Industrial Revolution - Net Zero Strategy: Build Back Greener - British Energy Security Strategy - Future Energy Scenarios - Mission Zero - Powering Up Britain – Energy Security Plan Progress-in-reducing-emissions-2022-Report-to-Parliament.pdf (theccc.org.uk) |  |
|  | The Ten Point Plan for a Green Industrial Revolution (November 2020) In November 2020 the UK Government published their Ten Point Plan for a Green Industrial Revolution. It sought to support green jobs and accelerate the path to net zero. The plan is also part of the Government’s ‘levelling up’ agenda focused on the UK’s industrial heartlands, including the Northeast, Yorkshire and the Humber, West Midlands, Scotland, and Wales. The Ten Points include: The plan focuses on increasing ambition in the following areas: [select those relevant to project] - advancing offshore wind - driving the growth of low carbon hydrogen - delivering new and advanced nuclear power - accelerating the shift to zero emission vehicles - green public transport, cycling and walking - ‘jet zero’ and green ships - greener buildings - investing in carbon capture, usage and storage - protecting our natural environment - green finance and innovation The ten point plan for a green industrial revolution - GOV.UK (www.gov.uk) |  |
|  | Net Zero Strategy: Build Back Greener (October 2021) In October 2021 the Government published the UK’s Net Zero Strategy: Build Back Greener to highlight the overarching strategy for net zero within the UK. The UK is committed to net zero greenhouse gas emissions by 2050, to contribute to the international effort agreed at COP26 in Glasgow to keep within 1.5o¬C of warming above pre-industrial levels. - Move away from burning fossil fuels for power and heating and continue to grow and decarbonise the UK Heat Network market introducing sector regulation and new heat network zones by 2025 through the UK Energy Bill . - Improve the energy efficiency of housing and non-domestic properties, ensuring that they require less energy to heat, making them cheaper to run and more comfortable to live and work in whilst reducing our dependence on imported energy. The UK’s net zero target has recently been subject to an independent progress review (Mission Zero ). The Government’s response to the recommendations of Mission Zero are likely to increase the scale and pace of deployment. Powering Up Britain - Joint Overview (publishing.service.gov.uk) - Mission Zero |  |
|  | Heat and Buildings Strategy (October 2021) The Heat and Buildings Strategy sets out the government’s plan to significantly cut carbon emissions from the UK’s 30 million homes and workplaces. Heating these buildings contributes to almost a quarter of all UK emissions. Addressing the carbon emissions produced in heating and powering our homes, workplaces and public buildings can help save money on energy bills and improve health and wellbeing of residents and businesses. |  |
|  | British Energy Security Strategy (April 2022) The British Energy Security Strategy published in April 2022 sets out the UK Government’s latest plans to provide secure, clean and affordable British energy for the long term. Energy independence has gained a renewed focus in light of the Ukraine crisis, and the Strategy sets out a clear ambition to take advantage of British renewable energy and the intention to work with industry to accelerate deployment. The Strategy sets out the ambition that by 2030, 95% of British electricity will be produced by low-carbon means, and by 2035 the Government aims to have a fully decarbonised electricity system. In relation to solar power, the Government set out bold plans to ramp up deployment, for both ground and roof mounted scheme, with an ambitious target for a fivefold increase in deployment by 2035 amounting to up to 70GW. |  |
|  | Mission Zero (January 2023) Energy security is high on the political agenda and recently led to the creation of the Department for Energy Security and Net Zero (DESNZ). Furthermore, Mission Zero (an independent review of the Government’s approach to delivering its net zero target) includes 129 recommendations aimed to help the UK secure net zero investments and meet its net zero target in an affordable manner – many of which relate to the production of carbon free electricity. Working towards gas free homes by 2035 is identified one of the 10 priority missions to harness public and private action. MISSION ZERO - Independent Review of Net Zero (publishing.service.gov.uk) |  |
|  | Planning policy – Future Homes Standard and Future Buildings Standard From 2025, the Future Homes Standard will require CO2 emissions produced by new homes to be 75-80% lower than those built to current standards. Homes will need to be ‘zero carbon ready’, with no retrofit work required to benefit from the decarbonisation of the electricity grid and the electrification of heating. Fossil fuel heating (such as gas boilers) will be banned in new homes, with an expected shift to reliance on heat pumps and heat networks. The Future Buildings Standard has similar aims and a full technical specification for both standards will be consulted on in 2023, ahead of full implementation in 2025 |  |
|  | Overview of UK Domestic Energy Efficiency Market and Supply Chain Published intelligence providing an overview and analysis of the UK domestic energy efficiency market is limited. In March 2021, the House of Commons Environment Audit Committee published a critical and challenging report which criticised lack of Government action to date in addressing weaknesses in the domestic energy efficiency market and supply chain, which in turn threatens the UK’s ability to meet its legally binding climate change targets. In particular, ‘stop-start’ policies and intermittent funding streams had resulted in a dearth of competent installers of energy efficiency measures. The report found that this lack of competent and accredited tradespeople hampered the initial delivery of the Green Homes Grant Voucher Scheme, and that there is a significant risk that the Government will not meet its own heat pump installation targets for the same reason. The UK Heat and Buildings Strategy (2021) identifies the need to grow the UK-based supply chain and deployment of heat pump systems from approximately 35,000 a year aims to develop a market with the capacity and capability to deploy at least 600,000 per year by 2028 to 1.7 potentially being able to replace around 1.7 million fossil fuel boilers per year by the mid-2030s. The UK market for energy efficiency measures and services is fragmented and immature, characterised by SME suppliers, particularly in the owner occupied and Private Rented Sector (PRS) with some specialised insulation and heating providers but in the main is characterised by general repairs and maintenance and home improvement contractors. Until recently, the market has been characterised by installation of low-cost measures including loft and cavity wall insulation, and replacement of older inefficient gas boilers with high efficiency condensing gas boilers and smart heating controls and meters. As these ‘low hanging fruit’ measure have largely been delivered, attention has turned to ‘deeper’ more expensive energy efficiency measures such as solid wall insulation hard to treat properties and installation of electric heat pumps. It is notoriously difficult to apply size and growth metrics to the energy efficiency market, in part due to its fragmented nature, and its interconnectivity with other markets such as home improvement and heating and the fact that in the private sector at least, many energy efficiency measures will be privately funded as part of other home improvement projects. There is however a more mature market for larger scale improvement and modernisation of social rented homes, where the ability to use economies of scale allows individual or groups of social landlords to optimise quality and value from the supply chain using different types of procurement frameworks and Dynamic Purchasing Systems (DPS). Low level energy efficiency measures such as windows, doors, loft, and cavity insulation have been procured using such frameworks, but deeper retrofit works are starting to be reflected within these frameworks and indeed to have specific ‘lots’ dedicated to ‘Whole House Retrofit’ approaches. The UK Government recognises the immaturity of this market and in recent years has introduced a ‘carrot and stick’ approach to stimulating the market, with minimum energy efficiency regulatory requirements introduced for rented accommodation and a series of new and enhanced government funding programmes, each aimed at stimulating different segments of the market. |  |
|  | Retrofit Government has targeted a reduction in direct CO2 emissions from the public sector estate of 50% against a 2017 baseline by 2032. Public sector buildings account for 9% of building emissions. Evidence suggests that the forecasted rate of reduction of CO2 emissions is behind the schedule required to meet the 2032 objective. The Climate Change Committee predicts the UK will need to invest an additional £50 billion per year in infrastructure by 2030, particularly in low-carbon power capacity, infrastructure for EVs and the retrofit of buildings. Reaching the UK objective of achieving net zero by 2050 will require all sources of emissions to be tackled. As part of its Net Zero Strategy, the Government is targeting the improvement of energy efficiency of domestic and non-domestic properties across the UK to support and complement the reduction of heating related emissions. The Public Sector Decarbonisation Scheme (PSDS) is currently being used to fund energy efficiency improvements across the public estate. Decarbonising heat within public sector buildings, to a level which is compatible with climate change targets, is a significant financial and technological challenge. A recent Local Partnerships study confirmed that the scale and pace of decarbonisation is not fast enough, and that decarbonisation of heat will not be realised without significant policy and funding intervention (beyond the PSDS scheme). To reach the UK's Net Zero target, in the next 30 years, there is a need to decarbonise the way homes and workplaces are heated and cooled to near zero (between 0 and 2 Mt CO2e). The Government is committed through the Heat and Buildings Strategy to taking a whole building and whole system approach by encouraging: - Improvements to energy performance and use of low carbon sources of heat to be considered together; and - The use of smart and flexible technologies in buildings. Furthermore, In November 2022, the Government set out a strategy to commit to creating a smaller, better and greener public estate by 2030, which will include measures such as retrofitting public sector buildings to aid energy efficiency. This has been reinforced in the recent Mission Zero publication which has outlined 129 recommendations to the Government aimed to help the UK secure net zero investments and meet its net zero target in an affordable manner. There are a number of recommendations relating to funding and energy efficiency which are to be delivered within the 2023 calendar year. Energy security is high on the political agenda and recently led to the creation of a new Energy and Net Zero Department. Engagement with stakeholders in the Re:fit Framework [managed by LP] has resulted in the following feedback: - The important role retrofit has been given in the national focus on energy security. - The scale of investment required to achieve national net zero targets is huge and the public sector is lagging - Future demand for project delivery to meet national net zero objectives is extensive and growing. - Retrofit is a key priority for government and funders - There is significant scope to improve the characteristics of the Framework to meet future market requirements. |  |
|  | - PAS 2035 - PAS2035 is the specification for ‘whole-house’ retrofit. This is an approach to the installation of energy efficiency measures (EEMs) which takes into account the requirement of the entire building, both from a technical standpoint and considering factors like occupancy comfort. - PAS 2035 is concerned with assessing domestic dwellings for energy retrofit. This involves identifying areas where improvements can be made and specifying and designing the relevant improvement measures. It is also concerned with the monitoring of domestic retrofit projects. PAS 2035 is to be used in conjunction with PAS 2030: 2019, which sets out the standards required for installing EEMs. - The retrofit project will be steered by strong governance and will work to ensure that PAS2035 standards are met in any retrofit project that it manages. This governance would include providing a clear set of priorities, outputs and outcomes for the accelerator and would help ensure consistency of approach, messaging and targeting. |  |

### Local Policy context

The Council’s climate emergency declaration and climate action plan sets the organisation’s mandate to reduce its own operational carbon emissions to reach net zero by [ … ]. Key strategy aims and priority goals for the Council teams to work towards are as follows: [ … ]

| Information required |  |  |
| --- | --- | --- |
|  | Council Climate Declaration |  |
|  | Council Climate Action Plan |  |

## The Case for Change

The Case for Change provides a clear understanding of the spending objectives and target outcomes for the intervention, existing arrangements and future business needs

### Objectives

| Specify the objectives for the project and key drivers for intervention. The project’s spending objectives will typically address one or more of the following five generic drivers for intervention and spend. These are: - To improve the quality of public services in terms of the delivery of agreed outcomes (effectiveness). - To improve the delivery of public services in terms of outputs (efficiency). - To reduce the cost of public services in terms of the required inputs (economy). - To meet statutory, regulatory or organisational requirements and accepted best practice (compliance). - To re-procure services to avert service failure (replacement). |  |
| --- | --- |

|  | - Example objectives: - Reduce GHG emissions. - To accelerate the take up of PAS 2035 compliant ‘whole house’ domestic energy efficiency measures compared to predicted ‘business as usual’ (BAU) outcomes. - To demonstrate leadership in response to the climate emergency and delivery of net zero ambitions, specifically in relation to retrofit. - To drive economic growth and jobs in [ ] by increasing the quality and quantity of competent (PAS 2035) energy efficiency installers based within the region and catalysing a corresponding increase in demand for their services. - To maximise national funding and external investment in retrofit projects. |
| --- | --- |
|  | - The possible outcomes after the SOC has been produced are to: abandon the project, perhaps on grounds of affordability, unacceptability to stakeholders or inability to manage the risks successfully. redefine the project to make it more manageable and improve the likelihood of a successful outcome. undertake a pilot or prototype exercise and use the results to inform how best to proceed with the project. proceed with the project as originally conceived with a set of broad recommendations on how to proceed, including a short-list of options for more rigorous assessment at the OBC stage. |

|  | Examples: - The Council’s strategic objective is to accelerate the decarbonisation of buildings within [insert local area]. - To improve the quality of buildings. - To reduce fuel bills. |
| --- | --- |

### Existing arrangement

| Provide a factual picture of the organisation’s current service model. This is the Business as Usual (BAU). |  |  |
| --- | --- | --- |
|  | Describe the existing infrastructure |  |
|  | Identify and describe any existing similar projects in the area |  |
|  | Provide any information on existing initiatives provided by the council/ partners available to local residents and businesses |  |

|  | Examples: - Current state of building fabric - Current state of building services - Current heating sources |
| --- | --- |

### Business needs – current and future.

According to the Committee on Climate Change (CCC), local authorities have power or influence over approximately one third of greenhouse gas emissions in their geographic areas, the challenge for them is that their sphere of direct influence is limited to their own buildings, services, and contracts.

| Specify the business needs required to achieve the agreed objectives. Focus on the “service gaps” from which to measure future improvements. This analysis should consider service demand and capacity planning |  |
| --- | --- |

|  | The biggest barrier to achieving the Government’s Net Zero ambition are the emissions currently produced by public sector estates and buildings. Heating these buildings contributes to almost a quarter of all UK emissions. From 2025, the Future Homes Standard will require CO2 emissions produced by new homes to be 75-80% lower than those built to current standards. Homes will need to be ‘zero carbon ready’, with no retrofit work required to benefit from the decarbonisation of the electricity grid and the electrification of heating. Fossil fuel heating (such as gas boilers) will be banned in new homes, with an expected shift to reliance on heat pumps and heat networks. The Future Buildings Standard has similar aims. According to the Committee on Climate Change (CCC), local authorities have power or influence over approximately one third of greenhouse gas emissions in their geographic areas, the challenge for them is that their sphere of direct influence is limited to their own buildings, services and contracts. Controlling carbon emissions from existing homes will be a particular challenge; domestic properties account for 30% of energy use and around 19% of greenhouse gas emissions in the UK, yet less than 7% of homes are owned by local authorities and over 80% are privately owned by either owner occupiers or private landlords. A 2021 parliamentary Environmental Audit Committee Report identified that over 10 million owner occupied homes and over three million private rented homes in England will need upgrading to a minimum Energy Performance Certificate (EPC) C rating by 2035 to hit Government targets. |
| --- | --- |

| Information required |  |  |
| --- | --- | --- |
|  | Current Annual electricity procured (MWh) |  |
|  | Electricity consumed directly by Local Authority (MWh) |  |
|  | Electricity purchased on behalf of other organisations (MWh) |  |
|  | Current Energy Supply contract details |  |
|  | Carbon Intensity of Electricity Supply (KgCO2e/kWh) |  |

### Potential scope and key service requirements.

| Identify the potential scope for the project in terms of the operational capabilities and service changes required. |  |  |
| --- | --- | --- |
|  | Describe any physical components of your project and location(s). |  |

| Range | Core | Desirable | Optional |
| --- | --- | --- | --- |
| Potential scope |  |  |  |
| Key service requirements |  |  |  |

## Benefits, risks, constraints and dependencies

| Specify the main benefits associated with the achievements of the objectives by category, beneficiary and class. Distinguish benefits from outcomes. Outline expectations in reference to: - Direct public sector benefits (to the originating organisation) - Indirect public sector benefits (to other public sector organisations) - Wider societal benefits (householders, individuals and benefits) |  |
| --- | --- |

Some potential examples highlighted below:

| Category | Sub-category | Benefit | Beneficiary |
| --- | --- | --- | --- |
| Financial | Direct | Low cost energy bills ((compared to market alternatives) – scheme offtaker | Council |
| Financial | Direct | Revenue generation | Council |
| Socio-economic value | Indirect | Supply chain development | Council |
| Socio-economic value | Indirect | Jobs and GVA | Council |
| Carbon/ Environmental | Indirect | Area wide emissions reduction | Council |
| Carbon/ Environmental | Direct | Emissions reduction – scheme offtaker | Council |
| Carbon/ Environmental | Direct | Contribution towards Net Zero/ Sustainability targets | Council |
| Carbon/ Environmental | Indirect | Air quality improvements | Council/ Community |
| Systems | Direct | More resilient grid infrastructure | National Grid/ Council |
| Systems | Direct | Demand reduction | National Grid |
| Systems |  | System costs | Developers |
| Community | Indirect | Improved infrastructure | Residents/ Businesses |
| Community | Indirect | Health and wellbeing | Residents/ Businesses |
| Community | Direct | Low cost energy bills ((compared to market alternatives) – scheme offtaker | Residents/ Businesses |
| Community | Direct | Emissions reduction – scheme offtaker | Residents/ Businesses |
| Regulation | Direct | Ability to meet current/ future regulation/ policy – scheme offtaker | Council/ Developers/ Businesses |
| Financial | Indirect | Reduced ongoing management conditions | Developers |

### Risks

| A risk register should be developed from the beginning of the project. It should be updated and reviewed on a regular basis and used as the source for: - identifying the main business and service risks (in the strategic case section); - quantifying and appraising the business and service risks (in the economic case section); - apportioning and transferring service risks (in the commercial case section); and - mitigating and managing risks over the entire life cycle of the scheme. |  |  |
| --- | --- | --- |
|  | Specify the main risks associated with the achievement of the project’s spending objectives and the proposed counter measures for avoidance, mitigation and management |  |

Development of [insert project type] projects carries a number of risks which need to be managed and mitigated. Key areas of risk and ways to mitigate these risks are set out in Appendix [  ].

Risks to which the Council are exposed to can be grouped into three broad categories:

Business risks will remain with Council and cannot be transferred. Key risks include:

- Loss of support for the project or change in risk appetite with change of administration between political cycles.

- Reputational damage to the Council if the project fails to deliver.

Service risks are associated with the design, build, financing and operational phases of the project and may be shared with parties outside of the Council. Key risks include:

- Ability to access finance/ grant funding.

- Ability to reduce / manage development risk.

- Local opposition.

- Delays in securing necessary permissions (e.g. planning).

- Lack of customer connections

- Cost and timescales for securing grid connections

- Weaknesses in supply chain to deliver scheme.

- Availability of workforce with required skills (in supply chain).

- Capacity and performance of (any) partners to deliver optimal operation and maintenance.

- Ability to control procurement process.

External risks affect all society, are not connected directly with the project and are inherently unpredictable. Key risks include:

- Changes in (wholesale) gas/ electricity prices.

- Political commitment

- Progress of grid decarbonisation

| Risk description | Category | Mitigating measures |
| --- | --- | --- |
| Low Customer take-up of whole house assessments and/or retrofit measures. Depending on the operational model LA could potentially lose money on the programme, unable to fully recover its sunk costs. Failure to deliver net zero targets. LA could suffer reputational damage due to failure to deliver programme and/or net zero targets | Communication and behavioural change | A key strand of development work is to develop the tools, messages and channels to use to create consumer demand. Market segmentation and targeted communications at different household types. Focus initial activity on social housing, fuel poor and low-income households, where greater proportions of grant funding are likely to be available. Consider subsidising / back-loading costs of whole house assessments to delivery phase. Soft market testing to determine appetite of different households for different energy efficiency measures at different cost points. |
| Subsidised whole house assessments not followed up by customer sign up. Back-loaded costs will soon build-up, putting pressure on the financial model if the required transfer rate of completed assessments to customer sign-up is not achieved. |  | Retain flexibility within the programme to "flex" costs and introductory offers as appropriate. Develop network of exemplar show homes and household "champions" to demonstrate the impact of specific measures. |
| Energy bill / carbon savings are not realised following retrofit works. Reputational damage to the programme and councils |  | Initiate supporting behaviour change programme: households should be given advice and guidance before, during and post installation of measures |
| Failure to deliver of wider economic and social benefits. A key driver for LA leadership in this is market stimulation and local economic growth. If this is not delivered a key objective will be missed. | Economic | Optimise procurement process to ensure delivery of wider economic benefits such as local jobs created. Engagement with supply chain. |
| Lack of availability of suitable and attractive finance for domestic retrofit. Failure to shift the programme beyond social housing / low income / fuel poor cohorts, resulting in failure to hit zero carbon targets. | Finance | LAs can initially focus on co-ordinating and facilitating government funded programmes such as LAD, HUG and the Social Housing Decarbonisation fund, mainly directed at low income and fuel poor households. In advance of roll out to ‘able/willing to pay’ households, LAs should collectively engage (such as through the LGA, Regional Energy Hubs or Combined authorities) with green finance bodies such as the Green Finance Institute to explore and test new retrofit focussed financial products. By having a contingency arrangement – including and the principle of LA funding, the finance will be in place should we need it. Manage costs well until certain that market conditions and tenders are developing as expect. Use of a single LA or CA to provide the accountable body for this programme. |
| Financial costs and / or commercial risks are seen as too great for LA driven role. Business case not approved and failure to move beyond business as usual. | Finance | Optimise procurement process to ensure appropriate sharing of risk and reward across public and private sectors |

### Constraints

Constraints are external conditions and agreed parameters within which a project must be delivered where the Council has little or no control. These include:

- UK and international agreements, including subsidy control rules .

- Lack of a nationwide coordinated approach to domestic retrofit.

- Limited stock and household data to develop fit for purpose and deliverable retrofit pathways to Net Zero.

- Insufficient knowledge and aligned funding strategies to support growth of the ‘PAS2035’.

| Specify any constraints that have been placed on the project. These should not be artificially imposed and restricted to items, generally resources and time constraints, that have been agreed. |  |
| --- | --- |
| Constraints could include funding timeframes and funding stream specifications, limitations or restrictions to scheme scope, any set timeframes, defined quality specifications to be delivered, and resource constraints (equipment, materials, staff etc.). Details should also be provided on how the constraints will be managed. |  |

### Dependencies

Dependencies are outside the scope of [insert council name] but affect its ultimate success – they include inter-dependencies with other service portfolios and external dependencies:

- Impact of Government policies and programmes that interact with [project type]

- (Any) changes to planning guidance

- Availability of specified grant funding

- Grant funding eligibility requirements

- Treasury balance sheet constraints and availability of funding

- Energy pricing

- Future cost inflation

- Investors and developers target rates of return

- The impact – if any – of technological developments

- Impact of any changes in political administration (local and national)

- [Add to list as appropriate (timescales, funding etc)]

| Specify any dependencies outside the scope of the project upon which the ultimate success of the project is dependent. This should include interdependencies between programmes and projects and external dependencies. |  |
| --- | --- |

### Conclusion

| Summarise key points from the Strategic Case. |  |
| --- | --- |

# Economic Case

| The purpose of the economic dimension of the business case is to identify the proposal that delivers best public value to society, including wider social and environmental effects |  |
| --- | --- |
| Demonstrating public value requires a wide range of realistic options to be appraised (the long-list), in terms of how well they meet the objectives and critical success factors for the scheme; and then a reduced number of possible options (the short-list) to be examined in further detail. The Preferred Way Forward (PWF) emerges from the appraisal of the long-list, and the Preferred Option from the appraisal of the short-list. The short-list usually includes the BAU, a realistic and achievable ‘do minimum’ that meets essential requirements, the preferred way forward (if this is different) and any other options that have been carried forward. These options are subjected to cost benefit analysis (CBA) or cost effectiveness analysis (CEA), where more appropriate, to identify the option that offers best public value to society. The challenges are: - To begin by selecting the ‘right’ options for scope, solution, service delivery, implementation and funding, otherwise options will represent sub-optimal Value for Money (VfM) from the outset. - To justify higher cost options in relation to BAU and the ‘do minimum’. - To measure and monetise the benefits and risks. |  |

| Workshop 2: Exploring the Preferred Way Forward |  |  |
| --- | --- | --- |
| The Green Book advises that at least one workshop takes place, to ensure that the key stakeholders are engaged earlier on, can challenge, and assist to shape the direction of the project. Aims and Objectives: |  |  |
|  | agree the critical success factors |  |
|  | determine the long list options for each of the five key dimensions (identified below) |  |
|  | appraise the long list options |  |
|  | provide an overall RAG rating for each option in relation to how well the option meets the objective and critical success factors (CSFs) |  |
|  | discount unviable options |  |
|  | carry forward possible options |  |
|  | recommend a preferred way forward |  |
|  | provide an initial appraisal of the short-listed options |  |
| Key participants: External stakeholders or commissioners, Director of Finance, Commercial Director, economic adviser, customer and/or user representatives, project manager, facilitator. |  |  |
| This may need to be done over a series of workshops/ meetings depending on the number of options available and the time you have available from colleagues to engage with this content. |  |  |

## Purpose

The purpose of the economic case is to identify and appraise the options for the delivery of the project and to recommend the option that is most likely to offer best Value for Money to society, including wider social and environmental effects as well as economic value.

## Introduction

The aims and objectives of [insert project name] can be delivered in different ways.

The Economic Case is based on four steps:

- Identifying and agreeing the critical success factors (CSFs) against which to appraise options, alongside their ability to meet the aims and objectives;

- Identifying a ‘long list’ of possible options for satisfying [insert project name] potential scope, and appraising how well each option meets the strategic objectives and CSFs agreed so as to identify the Preferred Way Forward (PWF) based on consideration of the strengths, weaknesses, opportunities and threats of each option;

- Developing a ‘short-list’ of options for further appraisal including business as usual (BAU) – the benchmark for value for money – a ‘Do minimum’ option – a realistic way forward that acts as a further benchmark for value for money – and ‘recommended’ PWF; and

- Undertaking the value for money analysis based on an economic appraisal of the ‘short-list’ of options to assess their costs and benefits and the associated risks to identify the preferred option.

## Identifying and Short-listing options

### [Strategic/ spending/ investment] objective

| Economic Case - Identifying and Short-listing options |  |
| --- | --- |
| There are a few starting points in relation to a retrofit project. This could include some of the following examples: - The decarbonisation of commercial buildings - The decarbonisation of social housing assets |  |

|  | Example objective The Council’s strategic objectives for this project is to determine whether it is technically and commercially viable to develop a retrofit project to accelerate the decarbonisation of buildings within [insert local area]. |
| --- | --- |

### Critical Success Factors

Critical success factors are the evaluation criteria for high level appraisal of long list options to determine which options to take forward.

The evaluation criteria below, were agreed by [XXX] on the [XXX] at [XXXX].

| Agree and formalise a set of critical success factors (CSFs). These are the attributes essential for successful delivery of the project, against which the assessment of the options for the delivery of the project will be appraised, alongside the objectives. |  |
| --- | --- |

| Key critical success factors | Description | Examples |
| --- | --- | --- |
| Strategic case | How well does the option provide strategic fit and business need? | - Ability to achieve [the objective] |
| Economic case | How well is the option likely to deliver public value? | - Ability to deliver wider benefits beyond heat decarbonisation - i.e skills development, reducing energy system costs, fuel bills, health and wellbeing |
| Commercial case | How well does the option match the ability of suppliers to deliver the required services? How attractive is the option? | - Willingness of potential suppliers to bid for and deliver work? - Capacity and capability of the Council/ local suppliers etc |
| Financial case | How affordable is the option? | - Ability to attract finance/ funding - Willingness/ Ability to self-fund - Ability to access grant |
| Management case | How achievable is the option? (Time, resources etc) | - Ability to deliver within timescales - Ability to access required resources - Appropriate governance structure etc |

### Identifying and appraising the long-listed options

An options framework filter was used to identify and develop the long list of options for [insert project name]. This was then reduced to a short-list for more detailed appraisal.

The option filter framework provides a structured approach to identifying and filtering a broad range of options for delivering policies, strategies, programme and projects based upon five key dimensions:

- service scope (what is covered);

- service solution (how - interventions and projects considered);

- service delivery (who - organisation and operating model considered);

- implementation (when - phasing and timing);

- and funding (spend).

The key dimensions align to the Five Case Model. For each dimension, the aim is to identify the PWF, discounting and carrying forward other possible options to the short-list of options for more detailed appraisal in the value for money analysis.

To progress to a short-list of options, the advantages and disadvantages of individual choices have been considered, together with how well they are likely to meet the strategic objective and critical success factors agreed for the delivery of (insert project/ programme name). These are available in Appendix [XXX].

| Identify a wide range of possible options for achieving the project’s business needs, potential scope and service requirements, and undertake an assessment of how well each option meets the objectives and critical success factors agreed for the project. |  |  |
| --- | --- | --- |
| The options will need to range from ‘Business as Usual (BAU), through to the ‘do minimum’ and ‘do maximum’ and any intermediate options considered. |  |  |
|  | Provide an assessment of each option in terms of how well it meets the spending objectives and critical success factors agreed for the project. This can be done via an assessment of its Strengths, Weaknesses, Opportunities and Threats (SWOT analysis) or in a more simplified manner by assessing the advantages and disadvantages of each option and how well it meets the agreed objectives and critical success factors (CSFs). |  |
|  | Discount any unrealistic options and carry forward any possible options for further consideration. |  |
|  | Identify the preferred way forward (PWF). This is the option that is considered the most plausible to optimise public value. |  |

Scoping Options:

| Below are illustrative options for presentation of the Options Framework Filter. |  |
| --- | --- |
| For each of the 5 key dimensions, you will need to identify: - Discounted options - Options being taken forward for further consideration - The preferred way forward Please note: Dimensions may have a varying number of options available. The table below is illustrative only. Consider numbering and/ or colour coding the results for ease of use/ interpretation. A RAG rating can be an effective method of identifying the different outcomes for each option and can help to provide a single page summary of the options considered. If using a RAG rating, you should only have one green (PWF) for each dimension. You can have multiple red (discounted options) and amber (options for further investigation). |  |

The following options were considered across the five dimensions:

| Dimension | BAU | Do Minimum | Intermediate 1 | Intermediate 2 | Maximum |
| --- | --- | --- | --- | --- | --- |
| 1. Service scope (what) |  |  |  |  |  |

| The service scope may wish to consider (depending on long list of potential projects): |  |
| --- | --- |
| - Council building - Leisure facilities |  |

| Dimension | BAU | Do Minimum | Intermediate 1 | Intermediate 2 | Maximum |
| --- | --- | --- | --- | --- | --- |
| 2. Service Solution (how) |  |  |  |  |  |

| Identify retrofit measures options. This could include: |  |
| --- | --- |
| - Energy efficiency - Renewable energy |  |

The Council has been investigating options for increasing renewable energy generation as part of its Climate Emergency Action Plan, as well as reducing Council revenue expenditure, carbon emissions and assist other organisations/businesses within [insert area name] on their journey to net zero emissions. The Council has assessed [x] potential sites including existing Council-owned buildings and car parks.

| Dimension | BAU | Do Minimum | Intermediate 1 | Intermediate 2 | Maximum |
| --- | --- | --- | --- | --- | --- |
| 3. Service Delivery (who) |  |  |  |  |  |

| Identify potential delivery options. This could include. - Self-delivery - Private sector partnership - Private sector - Existing provider |  |
| --- | --- |

| Dimension | BAU | Do Minimum | Intermediate 1 | Intermediate 2 | Maximum |
| --- | --- | --- | --- | --- | --- |
| 4. Project Implementation (when) |  |  |  |  |  |

| Identify options. This could include - any critical timescales identified by the council - developer/ investor determined |  |
| --- | --- |

| Dimension | BAU | Do Minimum | Intermediate 1 | Intermediate 2 | Maximum |
| --- | --- | --- | --- | --- | --- |
| 5. Project Funding |  |  |  |  |  |

| Identify potential funding options. This could include: - Council funding (capital budgets/ PWLB etc) - Grant funding - Finance (Funding providers/ ESCOs/ UK Infrastructure Bank) - Mortgage finance |  |
| --- | --- |

### Summary of outputs

The table below captures possible combinations of options for delivery of [XXX] from which the short-list options have been drawn.

The [steering group/ relevant Board or working group] agreed that the PWF was XXXX.

Other viable short-listed options include:

| Options | BAU | Do Minimum | Intermediate 1 | Intermediate 2 | Maximum |
| --- | --- | --- | --- | --- | --- |
| Project scope |  |  |  |  |  |
| Project solution |  |  |  |  |  |
| Service Delivery |  |  |  |  |  |
| Project Implementation |  |  |  |  |  |
| Project Funding |  |  |  |  |  |

### Preferred way forward

| Identify the preferred way forward for the project against each of the five key dimensions. Note: the preferred way forward is NOT the preferred option at this stage. The preferred option is identified from the appraisal of the short-listed options. |  |
| --- | --- |

## Short-listed options

The options workshop(s) generated the following short-list of options for further consideration and appraisal:

| The Project Business Case at SOC stage should identify a minimum of four short-listed options for further appraisal at OBC stage. These could include: - Business As Usual (BAU) – the benchmark for Value for Money - ‘Do minimum’ – a realistic way forward that also acts as a further benchmark for Value for Money, in terms of cost justifying further intervention - The preferred way forward at this stage - One or more other possible options Care must be taken to avoid ‘rigging’ and ‘retro-fitting’ options that have been pre-determined |  |
| --- | --- |

### Risk assessment

| Identify and quantify the risks associated with the options contained in the economic appraisals for the project’s short-listed options. |  |
| --- | --- |

### Conclusion

| Summarise key points |  |
| --- | --- |

# Commercial Case

The purpose of the commercial dimension of the business case is to demonstrate that the preferred option will result in a [viable procurement/ a well-structured deal between the public sector and its service providers/ commercial model for a new entity.

| The purpose of the commercial dimension of the business case is to demonstrate that the preferred option will result in a [viable procurement/ a well-structured deal between the public sector and its service providers/ commercial model for a new entity. |  |  |
| --- | --- | --- |
| Demonstrating a viable procurement requires an understanding of the market place, knowledge of what is realistically achievable by the supply side and research into the procurement routes that will deliver best value to both parties. Putting in place a well-structured deal requires a clear understanding of the services, outputs and milestones required to be achieved and of how the potential risks in the Design, Build, Funding and Operational (DBFO) phases of the scheme can best be allocated between the public and private sectors and reflected in the charging mechanism and contractual arrangements. The challenge for the public sector is to be an ‘intelligent customer’ and to anticipate from the outset how best public value can continue to be secured during the contract phase in the face of inevitable changes to business, organisational and operational requirements. The commercial appraisal, at OBC stage, is normally undertaken with the assistance of a mixture of commercial, procurement and legal advisors working alongside the council and relevant members of the internal project team. This should be considered where the necessary skills and resources are not available in-house. At SOC, the commercial case will provide information, where available, on the commercial strategy and an overview of delivery options available. When considering the commercial strategy, early consideration of the following issues is helpful: - Physical elements of the project - The roles performed in the project and consideration of parties involved - The contracts and agreements which typically arise for the project Detailed guidance has been produced on this topic by DESNZ and the key points are summarised below. Some of this information may be available from the strategic and economic case and can be referenced in this section alongside next steps. The SOC should also set out what further analysis will be provided as part of the OBC. Information in this section is limited in comparison to both the Strategic and Economic Case. Completing the commercial case may require undertaking the following actions for the preferred option identified in the economic case: |  |  |
|  | Determine the procurement strategy |  |
|  | Determine the service streams and required outputs |  |
|  | Outline potential risk apportionment |  |
|  | Outline potential payment mechanisms |  |
|  | Identify the contract(s) to be used and the key contractual issues |  |
|  | Identify any personnel implications |  |

## Purpose

The purpose of the commercial dimension of the business case is to demonstrate that the preferred option will result in and viable procurement resulting in a well-structured deal between the public sector and its service providers.

## Commercial Strategy and Delivery Options

### Retrofit requirements

| Consider any initial solutions that have been considered, and how they might be delivered. |  |
| --- | --- |

### Roles and responsibilities

## Procurement

| Procurement is one of the most important parts of the development process culminating in the appointment of a contractor to design, build and operate the asset |  |
| --- | --- |
| Procurement officers need to be involved from the outset and be a key part of the council team. Specialist support may also be required in this area to navigate public procurement options and processes. The procurement activity (market engagement, tendering, contracting, and contract / supplier management) will reside with the Council. Possible procurement routes include: • Running a bespoke invitation to tender process(es) • Delivery using existing Framework Agreements for goods, services or works. • Contracting with a non-local authority organisations for arrangements not covered by existing Frameworks. The Council’s procurement arrangements will take into account thorough good due diligence and building in cost and delivery-time contingency. At any one time, there are a range of public frameworks which the Council could access for retrofit along with the supporting technical design and associate works. There may also be benefit to the Council through seeking out collaborative arrangements to maximise public value through economies of scale and finding partners who are better placed to take on part of the risk associated with project development, delivery, and ongoing management. |  |

# Financial Case

| The purpose of the financial dimension of the business case is to demonstrate the affordability and funding of the preferred option, including the support of stakeholders and customers, as required. |  |  |
| --- | --- | --- |
| Demonstrating the affordability and fundability of the preferred option requires a complete understanding of the capital, revenue and whole life costs of the scheme and of how the Deal will impact upon the balance sheet, income and expenditure and pricing arrangements (if any) of the organisation. The challenge is to identify and resolve any potential funding gaps during the lifespan of the scheme. Completing the financial case requires preparation of the financial model and the financial appraisals. The above should include the contingencies (in £s) necessary to ensure that there is sufficient financial cover for risks and uncertainties. Building the model may require specialist advice from accountants and financial advisers from outside of the organisation. In these circumstances, the organisation’s Director of Finance and the Project’s Senior Responsible Owner must play a lead role in vetting and maintaining the integrity of the model, since responsibility for its use as a decision-making tool ultimately falls to the organisation. At SOC, the financial case will provide information, where available, on potential capital and revenue requirements, potential funding options that could be considered. The SOC should also set out what further analysis will be provided as part of the OBC. Information in this section is limited in comparison to both the Strategic and Economic Case. |  |  |
| The following financial statements are required for the project spend: |  |  |
|  | Budget statement – which should be based on Resource Accounting and Budgeting (RAB) principles and shows the resource costs over the lifespan of the project. For strategic initiatives, the budget will often comprise the forecast RAB financial statements of the whole organisation over a number of years. |  |
|  | Cash flow statement – which should show the cash which will be spent on the lead option, if it goes ahead. The existing spend (if any) and the additional spend should be shown separately |  |
|  | Funding statement – which should show which internal departments, partners and external organisations will provide the resources required. Where external funding is required, a written statement of support from the project’s stakeholders or commissioners is needed. |  |

## Purpose

The purpose of the financial case is to ascertain the affordability and funding requirements of the preferred option and to demonstrate that the recommended project is affordable.

### Capital and Revenue Requirements

| Provide any information on indicative/ comparative costs available |  |
| --- | --- |

| Information required |  |  |
| --- | --- | --- |
|  | Comparative market costing |  |
|  | Costs from similar projects |  |

## Funding statement

| In some projects there may be multiple funders. There might be several public funding pots available, and private finance might be accessible. The options should be explored in this section. |  |
| --- | --- |

| Potential Funding and Revenue sources |  |  |
| --- | --- | --- |
|  | The Local Government Association and Local Partnerships have produced a green finance guide to provide both practical guidance and examples of good practice to support councils in England to find the most appropriate and affordable ways to finance their green ambition. Financing Green Ambitions ¦ Local Government Association |  |
|  | Public Sector Decarbonisation Fund (PSDS) PSDS provides grants for public sector bodies to fund heat decarbonisation and energy efficiency measures. Phase 3 of PSDS will provide £1.425 billion of grant funding over the financial years 2022-2023 to 2024-2025, through multiple application windows. Category 1 measures are as follows: - Air Source Heat Pump (air to water) - Ground Source Heat Pump - Water Source Heat Pump - Connect to existing district heating - Heating - electric heating It is recognised that, following the closure of Salix funding schemes, which were dedicated to enabling public sector organisations to reduce carbon emissions further rounds of funding, principally via PSDS, now represents the main source of funding available to public sector bodies to deliver on retrofit projects to improve energy efficiency and decarbonise heating in buildings. Public Sector Decarbonisation Scheme |  |

# Management Case

| The purpose of the management dimension of the business case is to demonstrate that robust arrangements are in place for the delivery, monitoring and evaluation of the scheme, including feedback into the organisation’s strategic planning cycle. |  |
| --- | --- |
| This includes: - Programme management governance arrangements (roles, responsibilities, plans etc.) - Project management governance arrangements - Use of specialist advisers - Change and contract management arrangements - Benefits realisation arrangements (including plans and register) - Risk management arrangements (including plans and register) - Post-implementation and evaluation arrangements - Contingency arrangements and plans Demonstrating that the preferred option can be successfully delivered requires evidencing that the scheme is being managed in accordance with best practice, subjected to independent assurance and that the necessary arrangements are in place for change and contract management, benefits realisation and risk management. The challenges are: - To manage the risks in the design, build, funding and operational phases of the scheme and put in place contingency plans. - To deal with inevitable business and service change in a controlled environment. - To ensure that objectives are met, anticipated outcomes delivered, and benefits evaluated. At SOC, the management case will provide information, where available, on resource requirements and costs, governance structures and any transition arrangements that may need to be considered. The SOC should also set out what further analysis will be provided as part of the OBC. Information in this section is limited in comparison to both the Strategic and Economic Case. |  |

## Purpose

The purpose of the management case is to put in place the arrangements for the successful delivery of the project. This includes:

- Plan project management – strategy, framework and plans

- Plan project management – strategy, framework and plans

- Plan benefits realisation – strategy, framework and plans

- Plan risk management – strategy, framework and plans

- Plan project assurance and Post-Project Evaluation – strategy, framework and plans

## Resource requirements

| Resource requirements will naturally be affected by the breadth and speed of implementation. The core roles fall into the following groups: - Category specialists These are experts in the relevant category with knowledge of the requirements and market. To support the development of [the business case, contract negotiations, etc] the following skillsets will be required: [Examples below] • Retrofit coordinator • contract management • legal support • commercial support • financial support • technical support • programme/ project management Most of these resources will be external consultants in the short-medium term with a medium to high cost due to the specialist nature. There may be an opportunity to find suitable internal resources in the medium/ long term. - Programme management/ Contract management In order to establish and manage the programme there will need to be some element of programme management required, whether this is discreet resourcing or within an existing organisation. Set-up and management of the implementation plan is likely to need senior sponsorship and engagement. The programme/ contract management team will need to ensure the plans have been developed, have strong support, are properly resourced, and successfully implemented. The level of resourcing in this role type will depend on the option selected and the speed of implementation. |  |
| --- | --- |

## Key activities in developing the Strategic Outline Case

Development of the five cases:

- Strategic case

  - View on models through wider engagement to enable more detailed development of the approach and working practice

  - Explanation of how different categories would be dealt with under each model in terms of category management activities undertaken and at what level (national or local/regional).

- Economic case

  - Review and update of assumptions

  - Identification of relevant costs and benefits

  - Detailed analysis of the options

- Commercial case

  - Identification of any required services

  - Procurement strategy, including performance requirements / risk transfer, for any identified external requirements to support implementation and management

- Financial case

  - Expected financial profile of the options along with the impact and outcomes

  - Funding options identified

- Management case

  - Outline arrangements for successful delivery, including benefits realisation approach and risk management strategy

  - Governance approach

  - Timelines and resourcing for each option

## Governance

It is proposed that a Project Steering Group is established for this project to provide strategic leadership for the overall programme.

Its role would include:

- Agreeing the scope of the programme

- Appointing programme resources

- Providing decisions and steers as required on the scope and strategic issues

- Monitoring progress on delivery

- Managing risks

- Coordinating engagement with stakeholders

Useful skills within the project steering group would include property management, legal, finance and potentially planning.

The Project Steering Group will consist of the following members:

| Name | Job title |
| --- | --- |

## Costs

| Provide any high-level information on what costs may need to be included to support the management of the project: - Dedicated resources - Procurement costs - Specialist consultancy etc |  |
| --- | --- |

## Next steps – timetable

| Activity | Indicative Timings |
| --- | --- |

This document has been prepared by Local Partnerships for Net Zero Go. For full copyright, legal information and defined terms, please refer to the “Net Zero Go terms of use” section on the Net Zero Go website (https://www.netzerogo.org.uk/s/terms-of-use ).

Net Zero Go is part of Energy Systems Catapult. All information is given in good faith based upon the latest information available to Energy Systems Catapult Limited. No warranty or representation is given concerning such information, which must not be taken as establishing any contractual or other commitment binding upon the Energy Systems Catapult Limited or any of its subsidiary or associated companies.

Copyright

© Energy Systems Catapult 2023

The Green Book (2022) - GOV.UK (www.gov.uk)

https://www.gov.uk/government/publications/green-book-supplementary-guidance-environment

https://www.gov.uk/government/publications/valuation-of-energy-use-and-greenhouse-gas-emissions-for-appraisal

https://www.gov.uk/government/collections/the-green-book-and-accompanying-guidance-and-documents#supplementary-guidance

https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/1033990/net-zero-strategy-beis.pdf

https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/1044598/6.7408_BEIS_Clean_Heat_Heat___Buildings_Strategy_Stage_2_v5_WEB.pdf

Government Property Sustainability Strategy 2022-2030 (HTML) - GOV.UK (www.gov.uk)

MISSION ZERO - Independent Review of Net Zero (publishing.service.gov.uk)